CAPSTONE PROJECT PROPOSAL

Informal Market Price Intelligence Network

A Machine Learning Approach to Economic Nowcasting

in Data-Sparse African Markets

Students: Acheampong Yaw HINNEH  |  Abiola OKUNSANYA

Program: Master in Management (MIM) — Africa Business School, UM6P

Campus: Rabat, Morocco

Academic Year: 2025 – 2027

Track: Data Science / Machine Learning / Artificial Intelligence

Status: Proposal — May 2026

# 1. Executive Summary

Inflation measurement in sub-Saharan Africa and North Africa suffers from a fundamental data lag: official Consumer Price Index (CPI) releases are published weeks or months after the period they measure, by which point economic damage from supply shocks or currency pressures is already entrenched. This project builds an Informal Market Price Intelligence Network (IMPIN) — a pipeline that scrapes and aggregates commodity prices from digital informal market proxies (e-commerce platforms, social media, trader networks), constructs a real-time price index, and applies machine learning to detect inflation signals before official CPI releases.

The core academic contribution is a Granger causality demonstration: that informal digital price data leads official CPI releases by 2–4 weeks, making IMPIN a viable nowcasting instrument for policymakers, central banks, and investors operating in data-sparse environments. The pilot focuses on Accra, Ghana, with an extensible framework applicable to Lagos and Casablanca.

# 2. Problem Statement

## 2.1 The African Data Gap

Traditional macroeconomic models assume timely, granular, and reliable price data. This assumption collapses in the context of African economies, where:

- Official CPI releases lag by 4–8 weeks on average

- Informal sectors account for approximately 55% of Sub-Saharan Africa's GDP and 80% of its labour force, yet remain systematically under-measured (African Development Bank, 2019)

- Survey-based data collection is expensive, infrequent, and geographically sparse

- Central banks and investors operate with significantly delayed signals

## 2.2 The Opportunity

Digital informal market activity — mobile commerce listings, trader price posts on WhatsApp and Facebook, and e-commerce platform data — generates a continuous, high-frequency stream of price information. This data, previously unstructured and unexploited, can be harvested, structured, and transformed into a leading economic indicator.

## 2.3 Research Gap

While developed-market nowcasting (e.g., Google Trends-based inflation forecasting) is well-studied, African informal market price intelligence remains largely unexplored. This project targets that gap with a methodology purpose-built for low-resource, high-informality contexts.

# 3. Research Questions

- RQ1: Can scraped informal market price data be systematically aggregated into a reliable weekly price index for Accra, Ghana?

- RQ2: Does the IMPIN index Granger-cause official CPI releases, and if so, by how many weeks?

- RQ3: Can ML models (LSTM, Prophet) produce statistically significant inflation forecasts using IMPIN data as input?

- RQ4: Can anomaly detection identify commodity price shocks before they are reflected in official statistics?

# 4. Objectives

## 4.1 Primary Objectives

- Build an automated scraping pipeline collecting daily commodity prices from Jumia Ghana, Tonaton, and social media proxies

- Construct a weekly Informal Market Price Index (IMPI) mirroring Ghana's CPI basket composition

- Demonstrate Granger causality between IMPI and Ghana Statistical Service CPI releases

- Deploy a forecasting model (LSTM or Prophet) achieving lower RMSE than a naive baseline

## 4.2 Secondary Objectives

- Build a real-time Streamlit dashboard visualising price trends and anomaly alerts

- Establish a replicable framework extensible to Lagos (Nigeria) and Casablanca (Morocco)

- Produce a policy brief targeting central bank and development finance audiences

# 5. Data Sources

Scrapping data from several markets:

| Data Source | Description / Role |
| --- | --- |
| Jumia Ghana | Primary scrape — Ghana's largest e-commerce platform; structured daily price data across food, household, and personal care categories |
| Jiji Ghana (formerly Tonaton) | Classified listings marketplace; food traders, grain sellers, and agricultural produce with negotiated prices |
| Melcom Online | Major Ghanaian retail chain; FMCG and household goods pricing for CPI basket cross-referencing |
| Glovo Ghana | On-demand delivery platform; real-time restaurant and grocery prices reflecting daily market rates |
| KiKUU | Chinese-origin e-commerce active in Ghana; apparel, personal care, and household items pricing |
| Konzoom | Ghanaian e-commerce platform; electronics and household goods — tracks non-food CPI components |
| Big Samps Market | Online Ghanaian market platform; agricultural and food commodity listings from informal traders |
| Makola Stores | Digital extension of Accra's Makola Market; direct price data from Ghana's largest informal trading hub |
| Hubtel | Ghanaian super-app with integrated merchant payments; price signals from local merchant transactions |
| Bolt Food | Food delivery; restaurant meal prices and grocery delivery rates — tracks food-away-from-home inflation |
| SuperPrice Ghana | Price comparison platform; aggregates prices across multiple retailers enabling direct cross-platform indexing |
| Meqasa | Real estate listings platform; rental and property prices — tracks housing cost component of CPI |
| Cheki Ghana | Automotive marketplace; vehicle and transport-related listings — proxy for transport CPI component |
| Shopnaw | Ghanaian e-commerce; consumer goods pricing supplementing FMCG basket coverage |
| Laundry Chief | Service-sector pricing — tracks non-goods inflation in personal services category |
| WFP VAM Data Portal | Official food price monitoring across African markets — calibration anchor and ground truth baseline |
| Ghana Statistical Service | Official monthly CPI releases — target variable for Granger causality and forecasting models |
| Bank of Ghana / FAO GIEWS | Forex rates, monetary policy data, global commodity benchmarks — macroeconomic control variables |

Target: 5,000+ raw scraped observations across all sources within the first 3 weeks of data collection, covering 15 commodity/product categories. At the aggregated index level, weekly IMPI data points will be computed from these raw observations for time-series modelling.

# 6. Methodology

## 6.1 Phase 1 — Data Collection Pipeline

A modular Python scraper is built for each source using BeautifulSoup and Playwright (for JavaScript-rendered pages). Commodity targets mirror Ghana's CPI basket:

| CPI Category | Tracked Commodities |
| --- | --- |
| Food & Non-Alcoholic Beverages | Rice, maize, tomatoes, onions, cooking oil, chicken, fish, eggs, bread, sugar |
| Transport Proxies | Petrol/diesel retail prices scraped from GOIL, Total Ghana listings |
| Housing Proxies | LPG gas cylinder prices, kerosene |
| Personal Care | Soap, detergent — category sampled on Jumia |

## 6.2 Phase 2 — Price Index Construction

Weekly price averages per commodity are computed and weighted using Ghana GSS CPI basket weights. The resulting Informal Market Price Index (IMPI) is normalised to a base period of January 2026 = 100.

An NLP layer using spaCy and regex extracts price mentions from unstructured text posts (e.g., 'Tomatoes GH₵12/basket today, Makola market'). Named entity recognition identifies commodity names, units, and prices.

## 6.3 Phase 3 — Granger Causality Analysis

The core statistical test is the Granger causality test between IMPI weekly series and official CPI monthly releases. If IMPI Granger-causes CPI at lag k, the hypothesis holds: informal prices predict official inflation k periods ahead.

Vector Autoregression (VAR) models will be used for multivariate causality testing, incorporating exchange rate and global commodity price controls.

## 6.4 Phase 4 — Forecasting Models

| Model | Role & Rationale |
| --- | --- |
| Prophet (Meta) | Baseline time-series decomposition — handles seasonality, trend breaks, and missing data gracefully |
| LSTM (PyTorch) | Deep learning sequence model — captures non-linear temporal patterns in price dynamics |
| ARIMAX | Classical econometric benchmark — uses IMPI as an exogenous regressor for CPI forecasting |
| Ensemble | Weighted average of Prophet + LSTM outputs, optimised on validation set |

## 6.5 Phase 5 — Anomaly Detection

Isolation Forest and Z-score thresholding are applied to the weekly IMPI series to flag commodity price spikes. Alerts are surfaced in the dashboard with a confidence score and affected commodity list. Alerts are compared ex-post to inflation reports to measure precision and recall.

## 6.6 Phase 6 — Dashboard

A Streamlit application presents: (1) a choropleth map of price levels by district, (2) a time-series chart comparing IMPI vs. official CPI, (3) an anomaly alert feed, and (4) a 4-week inflation forecast with confidence intervals.

# 7. Technology Stack

| Component | Tools | Purpose |
| --- | --- | --- |
| Data Collection | Python, BeautifulSoup, Playwright, Requests | Web scraping and HTTP automation |
| NLP / Text Processing | spaCy, Regex, NLTK | Price extraction from unstructured text |
| Data Storage | SQLite (local), Supabase (cloud) | Structured price time-series storage |
| Time Series Forecasting | Prophet, PyTorch (LSTM), statsmodels | Inflation nowcasting models |
| Statistical Analysis | statsmodels VAR, scipy | Granger causality, ADF tests |
| Anomaly Detection | scikit-learn Isolation Forest | Price spike alerting |
| Geospatial | Folium, GeoPandas | District-level price mapping |
| Dashboard | Streamlit, Plotly | Interactive visualisation and alerts |
| Version Control | Git, GitHub | Code and experiment tracking |
| Environment | Python 3.11, Conda | Dependency management |

# 8. Project Timeline

| Phase | Milestone | Key Deliverables |
| --- | --- | --- |
| Weeks 1–2 | Data Pipeline Setup | Build Jumia + Tonaton scrapers; integrate WFP VAM API; initialise Supabase database; begin daily data collection |
| Week 3 | Price Index Construction | Implement CPI basket weighting; build IMPI aggregation module; NLP price extractor for text posts |
| Weeks 4–5 | Forecasting Models | Train Prophet and ARIMAX baselines; implement LSTM in PyTorch; cross-validate on holdout period |
| Week 6 | Granger Causality Analysis | VAR model estimation; Granger causality tests; ADF stationarity checks; report lag structure |
| Week 7 | Anomaly Detection | Isolation Forest training; threshold calibration; ex-post validation against known shock events (e.g., food crises) |
| Week 8 | Streamlit Dashboard | Build interactive dashboard; integrate map, time-series chart, anomaly feed, and forecast widget |
| Weeks 9–10 | Write-Up & Presentation | Final paper (introduction, literature, methodology, results, conclusion); policy brief; slide deck |

# 9. Expected Outcomes

## 9.1 Academic Contributions

- A peer-review-ready paper demonstrating that informal digital price data Granger-causes official CPI in Ghana

- A reproducible methodology for informal price nowcasting applicable to other data-sparse African economies

- Benchmarked ML model performance (RMSE, MAE, directional accuracy) across Prophet, LSTM, and ARIMAX

## 9.2 Practical Deliverables

- Open-source scraping and indexing pipeline (GitHub repository)

- Live Streamlit dashboard with 4-week inflation forecast and anomaly alerts

- A policy brief targeting Bank of Ghana and development finance institutions

- A replication kit (documented code + synthetic dataset) for extending to Lagos and Casablanca

## 9.3 Success Metrics

| Metric | Target |
| --- | --- |
| Granger Causality | IMPI Granger-causes official CPI at p < 0.05 for at least one lag |
| Forecast Accuracy | LSTM or Prophet achieves lower RMSE than naive random walk baseline |
| Anomaly Detection | Precision > 70% on known price shock events in validation period |
| Data Coverage | Minimum 8 weeks of daily price observations across 10+ commodities |
| Dashboard | Functional Streamlit app with live data updates and forecast visualisation |

# 10. Risks & Mitigations

| Risk | Description | Mitigation |
| --- | --- | --- |
| Scraper Blocking | Target sites implement anti-bot measures | Use Playwright + randomised delays; rotate user agents; fall back to WFP VAM as primary data source |
| Data Sparsity | Insufficient historical data before project end | Begin scraping in Week 1; supplement with WFP VAM historical archive (2018–present) |
| CPI Basket Mismatch | Scraped commodities do not align with GSS weights | Cross-reference GSS 2021 Household Income & Expenditure Survey for basket composition |
| Model Overfitting | LSTM overfits on short time series | Use Prophet as primary model; LSTM as secondary; apply dropout regularisation |
| Granger Test Failure | No statistically significant causality found | Still publishable as a null result; pivot to price index utility as standalone dashboard contribution |

# 11. Literature Anchors

All references below are verified peer-reviewed publications or institutional reports:

- Cavallo, A. (2018). Scraped Data and Sticky Prices. Review of Economics and Statistics, 100(1), 105–119. — Foundational methodology for online price scraping and CPI measurement bias correction.

- Cavallo, A. & Rigobon, R. (2016). The Billion Prices Project: Using Online Prices for Inflation Measurement and Research. Journal of Economic Perspectives, 30(2), 151–178. — Benchmark framework for multi-country online price index construction using scraped data.

- Nakamura, E. & Steinsson, J. (2008). Five Facts About Prices: A Reevaluation of Menu Cost Models. Quarterly Journal of Economics, 123(4), 1415–1464. — Empirical foundation for CPI basket composition and price adjustment frequency analysis.

- World Food Programme VAM (2023). Food Security and Market Monitoring in West Africa. WFP Vulnerability Analysis and Mapping Unit. — Primary institutional data source and methodology reference for African food market price tracking.

- IMF African Department (2022). Overcoming Data Sparsity: A Machine Learning Approach to Track Economic Activity in Sub-Saharan Africa. IMF Working Paper WP/22/88. — Establishes ML nowcasting as a viable framework for data-sparse African environments; directly methodologically analogous to this project.

# 12. Extension Roadmap

Once the Accra pilot is validated, the framework extends across two dimensions:

| Extension | Description |
| --- | --- |
| Lagos, Nigeria | Apply identical pipeline to Jumia Nigeria + Jiji.ng + open.fec.gov.ng data; compare lead-lag structure against NBS Nigeria CPI |
| Casablanca, Morocco | Target Avito.ma + Jumia Morocco; Arabic/French NLP layer; compare against HCP Morocco CPI |
| Multi-city Index | Construct a pan-African informal price index aggregating all three cities with purchasing power parity weights |
| API Productisation | Expose IMPI as a REST API for fintech, central bank, and research consumers; potential commercial application |
| Sovereign Credit Integration | Feed IMPI signals into sovereign credit risk models as an alternative inflation input for African bond pricing |